**Engineering Design for PF projects Proposal 1/10/25**

$600K-$1M set aside from PF allocation

$200K cap at 100% CDBG per application

Engineer must be procured by CDBG standards (with procurement attached to application). If an engineer has not been procured the RFQ must be published within 1 month of the executed GA and approved by DLG

Requires a pre-application meeting with PF staff 45 days prior to application submittal

Must be a project that meets LMI with documentation

Must have all studies and planning documents completed and approved, if applicable

GA good for 1 1/2 years (18 months) with no extensions (Award 1/1/25-6/30/26)

Engineering contract to be awarded within 1 month of the selection of the engineering firm with Notice of Award submitted to DLG

Plans and specs must be completed and submitted to DOW within 1 year of the engineering contract award with notice of submittal sent to DLG

The Construction application must be submitted to DLG within 1 year from the end of the design grant or the next funding round, with DOW approval.

Construction applications that received a design grant would get priority over other applications

Construction must be completed within 2 years of executed GA with a 1-year extension possible

All other funds must be committed to submit construction application.

All thresholds will be applicable, and this will count has your one application for the cycle outside of Housing, Economic Development or Recovery KY.